# FixIt Now

SDLC Pre-Development Planning Document

App Concept: A maintenance request and tracking app for residential apartment complexes, connecting tenants, maintenance staff, and property managers.

# 1. Problem Statement

The Problem:

Tenants in apartment complexes have no reliable way to report maintenance issues (leaks, broken appliances, electrical faults, pest problems) or to know what is happening with a request after they submit it.

Who Experiences It:

- Tenants — report issues verbally, by phone, or through a WhatsApp/email chain that gets lost. They rarely know if a request was received, who is assigned, or when to expect a fix.

- Maintenance Staff — receive requests informally (a phone call, a note under the office door, a forwarded message) with no central list, no priority order, and no way to record what was done.

- Property Managers / Building Admins — have no visibility into how many issues are open, how long they take to resolve, or which units generate the most requests, and cannot produce records for owners or for legal/insurance purposes.

How It Is Currently Handled:

Phone calls, paper forms, WhatsApp groups, or a shared email inbox. Requests get missed, duplicated, or forgotten. There is no timestamped record of when an issue was reported versus resolved.

Why It Should Be Solved:

- Tenants experience real harm (safety issues, property damage, discomfort) when repairs are delayed or lost.

- Staff waste time re-confirming details and prioritizing on the fly with no system.

- Managers cannot measure performance, hold staff accountable, or defend themselves in disputes without records.

- A single, structured app removes ambiguity: every request has a status, an owner, and a timestamp.

# 2. User Definitions

There are three main user types: Tenant, Maintenance Staff, and Property Manager (Admin). Their goals, responsibilities, and permissions are outlined below.

| User Type | Goals | Responsibilities | View | Create | Edit | Approve | Delete |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Tenant | Report issues; track progress | Submit accurate requests; give repair access | Own requests & history | New requests; own comments | Own request pre-accept | — | Own request (if Pending) |
| Maintenance Staff | See worklist; update status | Accept requests; update status; log work | Requests assigned to them | Notes/work logs | Status of own requests | — | — |
| Property Manager (Admin) | Oversee; assign; monitor | Triage; manage users; review work | All requests, units, staff | Requests, staff & tenant accounts | Any request or account | Verifies Completed requests | Any request/account |

Permission Notes:

- Tenants can only see and act on their own requests, never another tenant's.

- Staff can only see requests assigned to them, not the full building queue.

- Only the Admin has account-management and full reporting access.

# 3. Requirements & Features

## 3.1 Business Requirements

- Reduce average repair turnaround time.

- Provide a defensible, timestamped record of all maintenance activity.

- Improve tenant satisfaction and reduce complaint escalations.

## 3.2 User Requirements

- Tenants need a fast way to report an issue with minimal typing (category + description + photo).

- Staff need a clear daily worklist ordered by priority.

- Admins need a dashboard view of open vs. resolved issues.

## 3.3 Functional Requirements

- User registration/login with role (Tenant, Staff, Admin).

- Create, view, and track maintenance requests.

- Assign requests to staff (manual or admin-driven).

- Status workflow: Pending → Assigned → In Progress → Completed → Verified/Closed.

- Commenting/notes on a request.

- Photo attachment on request creation.

- Admin dashboard with filters (status, building, priority, date).

- Notifications on status change (in-app at minimum).

## 3.4 Non-Functional Requirements

- Must work well on mobile (most tenants will use phones).

- Response actions (status update, comment) should feel instant (under 1 second UI feedback).

- Data isolation: tenants must never see another tenant's requests.

- Simple enough for non-technical users (older tenants, staff without office jobs).

- Should be extensible to multiple buildings/complexes later.

## 3.5 Feature Classification

### Must Have (MVP) — with Acceptance Criteria

- Tenant can submit a maintenance request (category, description, unit, optional photo).

Acceptance Criterion: A tenant can submit a request with a category and description in under 60 seconds, and it appears immediately in their "My Requests" list with status "Pending."

- Tenant can view status/history of their own requests.

Acceptance Criterion: Opening "My Requests" shows all requests the tenant created, each with a current status and creation date, sorted newest first.

- Admin can view all requests and assign a staff member.

Acceptance Criterion: Admin can select any "Pending" request, choose a staff member from a list, and the request status changes to "Assigned" with that staff member's name visible.

- Staff can view their assigned requests and update status.

Acceptance Criterion: Staff logging in sees only requests assigned to them; changing status from "In Progress" to "Completed" is a single action and reflects immediately in the tenant's view.

- Role-based login (Tenant / Staff / Admin).

Acceptance Criterion: On login, each role is routed to its own home screen and cannot access another role's pages by URL or navigation.

### Should Have

- Comments/notes thread on each request (tenant ↔ staff ↔ admin).

- Priority levels (Low/Medium/High/Emergency) settable by Admin.

- Admin dashboard with counts and simple filters.

- In-app notifications on status change.

### Later (Post-MVP)

- Push/SMS/email notifications.

- Recurring maintenance scheduling (e.g., HVAC servicing).

- Analytics/reporting exports (PDF/CSV).

- Multi-building/multi-property support with a building switcher.

- Ratings/feedback from tenant after job completion.

# 4. Data Plan

The following tables make up the core data model. Each table lists its purpose, key fields, primary key, and relationships to other tables.

| Table | Purpose | Key Fields | Primary Key | Relationships |
| --- | --- | --- | --- | --- |
| Users | Stores all accounts (tenant, staff, admin) | id, name, email, password_hash, role, unit_id, phone | id | 1-to-many with Requests; belongs to Unit |
| Buildings | Represents a property/complex | id, name, address, admin_id | id | 1-to-many with Units; belongs to Users (admin) |
| Units | Represents an apartment/unit within a building | id, unit_number, building_id, tenant_id | id | Belongs to Buildings; linked to Users (tenant) |
| Requests | Core maintenance ticket | id, tenant_id, unit_id, category, description, photo_url, priority, status, assigned_staff_id, created_at, updated_at | id | Belongs to Users (tenant, staff) and Units |
| Comments | Notes/communication thread on a request | id, request_id, user_id, message, created_at | id | Belongs to Requests and Users |
| Categories | Predefined issue types (Plumbing, Electrical, Appliance, Pest, Other) | id, name | id | 1-to-many with Requests |
| Notifications | In-app alerts for status changes | id, user_id, request_id, message, is_read, created_at | id | Belongs to Users and Requests |

Relationship Notes:

- A Request always belongs to one Tenant and one Unit, and optionally one Staff member once assigned.

- A Building has many Units; a Unit has one current Tenant (nullable if vacant).

- Comments and Notifications are both children of Requests, allowing a full audit trail.

# 5. Pages & Screens Plan

| Screen | Purpose | User | Key Content | Main Actions |
| --- | --- | --- | --- | --- |
| Login / Register | Authenticate and route by role | All | Email/password fields, role selection | Log in, sign up, forgot password |
| Tenant Home ("My Requests") | Overview of tenant's own requests | Tenant | List of requests with status badges | Create new request, open a request |
| New Request Form | Submit a new issue | Tenant | Category dropdown, description, photo upload | Submit request |
| Request Detail (Tenant view) | Track one request | Tenant | Status timeline, comments, photo | Add comment, cancel (if Pending) |
| Staff Worklist | Prioritized list of assigned jobs | Staff | List sorted by priority/date | Open a request, filter by status |
| Request Detail (Staff view) | Work on one request | Staff | Full description/photo, comment thread | Update status, add work note |
| Admin Dashboard | Bird's-eye view of all activity | Admin | Counts by status, filters | Open any request, jump to reports |
| Admin Request List/Detail | Manage and assign requests | Admin | Full list with filters; detail view | Assign staff, change priority, close, delete |
| User Management | Manage tenant/staff accounts | Admin | List of users, role, unit assignment | Add/edit/remove user |
| Notifications | See recent updates | All | List of status-change alerts | Mark as read, jump to related request |

## Navigation Structure

- Tenant: Login → My Requests (home) → New Request / Request Detail → Notifications

- Staff: Login → Worklist (home) → Request Detail → Notifications

- Admin: Login → Dashboard (home) → Request List/Detail, User Management, Notifications

## User Flow 1 — Tenant Reports and Tracks an Issue

- Tenant logs in and lands on "My Requests."

- Taps "New Request," selects a category (e.g., Plumbing), writes a description, attaches a photo, and submits.

- Request appears in "My Requests" with status "Pending."

- Admin assigns it to Staff; status becomes "Assigned" and the tenant sees the update.

- Staff starts work; status becomes "In Progress"; tenant is notified.

- Staff marks "Completed"; Admin verifies; status becomes "Closed"; tenant can view the full history.

## User Flow 2 — Admin Triages and Assigns a New Request

- Admin logs in and the Dashboard shows "3 Pending" requests.

- Admin opens the Request List and filters by status = Pending.

- Admin opens a request, reviews the description/photo, and sets priority to "High."

- Admin selects a staff member from the assignment dropdown; status changes to "Assigned."

- The staff member sees it appear at the top of their Worklist, sorted by priority.

# 6. Project Boundaries

## In Scope (MVP)

- Single building, multiple units.

- Three roles: Tenant, Staff, Admin.

- Core request lifecycle: create → assign → work → complete → verify.

- Comments and photo attachment on requests.

- Basic admin dashboard with filtering.

- In-app notifications only.

## Out of Scope (For Now)

- Multiple properties/buildings under one account.

- Payments or billing for repairs.

- SMS/email/push notifications (in-app only for MVP).

- Native mobile apps (web-responsive only for MVP).

- Integration with external accounting/property-management software.

- Tenant-to-tenant communication or community features.

## Assumptions

- Each unit has exactly one primary tenant account at a time.

- Staff are employed directly by the property (not third-party contractors, for MVP).

- Users have basic smartphone/browser literacy.

- Internet connectivity is available to all users when submitting/viewing requests.

## Constraints

- This phase is a frontend-only skeleton prototype — no real backend/authentication yet.

- Must be usable on a small mobile screen as the primary device.

- Limited to a single building context in the data model for MVP.

## Project Risks

- Adoption Risk — tenants may keep calling/texting instead of using the app if it isn't clearly easier than the old way.

- Data Privacy Risk — tenant unit numbers, photos, and contact info are sensitive; access control must be strictly enforced so tenants/staff can't see data outside their scope.

- Scope Creep Risk — pressure to add notifications, payments, or multi-building support early could derail the MVP timeline.

- Staff Workflow Mismatch Risk — if the app doesn't match how staff actually prioritize/do work in the field (e.g., no offline mode), they may abandon it and revert to informal methods.

# Consistency Check

- Problem → Users: The three pain points (tenants losing track, staff lacking a worklist, admins lacking visibility) map directly to the three user types defined.

- Users → Features: Every Must Have feature has a clear owner role (Tenant creates, Staff updates, Admin assigns/oversees).

- Features → Data: Every Must Have feature maps to at least one table (Requests, Users, Comments).

- Data → Screens: Every table has a corresponding screen or screen section.

- Screens → Flows: Both user flows walk through screens that exist in the screen plan, using only Must Have features.

This document is consistent end-to-end and ready to guide a frontend-only skeleton prototype in Lovable, covering login/role routing, the three home screens, request creation/detail, and the admin dashboard, all wired with placeholder/mock data only.